Phase 4 — Project Planning

Note: Team member names below are placeholders. Once the actual team members are provided, tasks will be reassigned accordingly in this table.

Task Allocation

| Task | Responsible Member | Status |
| --- | --- | --- |
| Requirement Analysis | Member 1 | Completed |
| UI / Frontend | Member 2 | In Progress |
| Backend | Member 3 | In Progress |
| Database | Member 4 | In Progress |
| AI Integration | Member 3 | Pending |
| Testing | All Members | Pending |
| Documentation | Member 1 | Pending |

Team Members & Roles

| Member | Role |
| --- | --- |
| Member 1 | Requirement Analysis & Documentation |
| Member 2 | UI / Frontend Development |
| Member 3 | Backend Development & AI Integration |
| Member 4 | Database Design & Management |

Timeline

| Phase | Planned Duration |
| --- | --- |
| Brainstorming & Ideation | Week 1 |
| Requirement Analysis | Week 1 - 2 |
| Project Design | Week 2 - 3 |
| Project Development | Week 3 - 6 |
| Project Testing | Week 6 - 7 |
| Documentation & Demonstration | Week 7 - 8 |

Technologies

Node.js, Express.js, MongoDB, Mongoose, React.js, JWT, bcryptjs, Google Gemini AI API, Postman, Visual Studio Code.

Milestones

- Completion of requirement analysis and system design.

- Working backend with authentication and database integration.

- AI feature integration (summary, flashcards, quiz, study plan).

- Completed testing of all API endpoints.

- Final documentation and project demonstration.

Risks

| Risk | Mitigation |
| --- | --- |
| Delay in AI API integration | Allocate additional buffer time and test Gemini API early. |
| Inconsistent AI-generated output quality | Refine prompts and validate outputs before deployment. |
| Database schema changes mid-development | Finalize ER design before development begins. |
| Team member availability | Cross-train members on backend/database modules. |